MARU CONSULTANCY SERVICES

# Website Development Status & Completion Checklist

Client handover and content review document

Prepared on 19 September 2026

## Purpose of this document

This document records the current completion status of the Maru Consultancy Services website, including the public frontend, backend/API modules, admin content management system, website content, image/media status, testing, and items still required from the client.

Status key:  ☑ Complete / implemented     ◐ Populated but requires final client review     ☐ Pending client input or approval

| Area | Current status | Client action |
| --- | --- | --- |
| ☑ | Frontend website structure and public routes implemented | Review pages |
| ☑ | Backend APIs, MongoDB content storage, and protected admin APIs implemented | Review admin flow |
| ☑ | Admin panel content editors implemented for website modules | Confirm editable fields |
| ☑ | Admin content is fetched by the public frontend and refreshes automatically | Spot-check edits |
| ◐ | Website content and existing media populated | Provide final copy/media |
| ◐ | Final office and replacement images | Client to provide assets |
| ☐ | Production/go-live sign-off | Client approval required |

Note: “Pending” items are content and approval items, not missing application architecture.

# 1. Frontend Completion Checklist

React/Vite public website and shared user experience

| Status | Module / page | Completion details |
| --- | --- | --- |
| ☑ | Application shell and routing | React/Vite application, shared layout, navigation, responsive routing, page transitions, and public/admin route separation. |
| ☑ | Home page | Hero slides, hero statistics, capabilities, Labour Codes callout, services preview, client logos, testimonials, insights, and CTA sections. |
| ☑ | About Us page | Hero, company story, statistics, values, journey, why choose us, management visibility, team, and CTA sections. |
| ☑ | Services pages | Services listing, service detail pages, service cards, descriptions, deliverables, and consultation CTAs. |
| ☑ | Industries / Clientele page | Industry sections, client portfolio, logo display, statistics, testimonials, and CTA. |
| ☑ | Labour Codes pages | Labour Codes overview, individual Code detail pages, implementation content, and readiness CTA. |
| ◐ | Resources pages | Resource listing and detail structure is implemented. Reserved/new articles require final client content approval before publication. |
| ☑ | Careers pages | Career listing, career detail pages, job application flow, and application submission handling. |
| ☑ | Contact page | Contact form, partner details, phones, WhatsApp, email, office address, working hours, and map. |
| ☑ | Knowledge Centre | Knowledge Centre listing, article structure, article detail route, and admin-managed content. |
| ☑ | Shared footer | Footer contact content, social links, newsletter copy, map, copyright, developer credit, and bottom links. |
| ☑ | Responsive behavior | Desktop and mobile layout behavior included across the main public pages. |

# 2. Backend and API Completion Checklist

Express server, MongoDB/Mongoose content layer, authentication, and submissions

| Status | Backend module | Completion details |
| --- | --- | --- |
| ☑ | Express API server | API server is configured and runs alongside the frontend development workflow. |
| ☑ | MongoDB database | MongoDB/Mongoose content persistence is connected and used for page content and submissions. |
| ☑ | Admin authentication | Admin login, secure authenticated session cookie, protected admin routes, logout, and credential recovery flow. |
| ☑ | Home API | Read and protected update operations for Home content, hero slides, statistics, sections, testimonials, and CTA. |
| ☑ | About API | Read and protected update operations for About content, story, statistics, team, milestones, and CTA. |
| ☑ | Industries / Clientele API | Read and protected update operations for industries, statistics, testimonials, portfolio sectors, and client logos. |
| ☑ | Services APIs | Service records and Services page content are managed through backend routes and MongoDB models. |
| ☑ | Careers APIs | Career records, Careers page content, and job application handling are implemented. |
| ☑ | Resources APIs | Resources page content, articles, downloads, and resource detail data are supported. |
| ☑ | Labour Codes APIs | Labour Codes page content and individual Labour Code records are supported. |
| ☑ | Knowledge Centre APIs | Knowledge Centre page content and article records are supported. |
| ☑ | Contact and Footer APIs | Contact details, office address, map, footer, and shared site information are stored and served dynamically. |
| ☑ | Enquiries and applications | Contact enquiries and career applications can be received and reviewed from the admin panel. |
| ◐ | Final media assignment | Media URL fields and CMS media handling are available; remaining client-supplied office/replacement assets are pending. |

# 3. Admin Panel / CMS Completion Checklist

The admin panel is connected to the same content used by the public website

## Admin content flow

- Admin signs in through the protected admin login.

- Each admin module loads its content from MongoDB through a backend API.

- The admin edits fields, repeatable cards, slides, lists, or records and selects Save.

- The backend validates and stores the updated content.

- The public frontend reads the updated API content and refreshes automatically through live-content polling/focus refresh.

## Home admin sections

| Status | Editable section | Admin-managed content |
| --- | --- | --- |
| ☑ | Hero slides | Headline, accent text, slide image URL, and slide ordering. |
| ☑ | Hero statistics | 1979 Established Since; 40+ Years of Experience; 300+ Clients Served; 4 Labour Codes. |
| ☑ | Core capabilities | Capability cards, titles, descriptions, and supporting images/URLs. |
| ☑ | Labour Codes callout | Heading, supporting copy, and CTA text. |
| ☑ | Why Choose Us | Heading, body, list items, logo/image fields, and supporting media. |
| ☑ | Services preview | Section labels, description, and selected service records. |
| ☑ | Client logos | Clientele label and logo content sourced from the Clientele module. |
| ☑ | Testimonials and insights | Heading, testimonials, latest insight cards, and links. |
| ☑ | CTA banner | Heading, body, button label, and image URL. |

## About Us admin sections

| Status | Editable section | Admin-managed content |
| --- | --- | --- |
| ☑ | Hero content and statistics | Hero copy, hero media, and the four standardized metrics. |
| ☑ | Story slides | Repeatable story headings, highlighted text, and body content. |
| ☑ | Core values | Repeatable value cards and image URLs. |
| ☑ | Journey milestones | Year, event, description, and image URL. |
| ☑ | Why Choose Us | Repeatable reasons and supporting descriptions. |
| ☑ | Meet the Experts Behind Your Success | Team member names, qualifications, roles, and profile image URLs. |
| ☑ | Our Approach and Management Visibility | Labels, headings, process steps, and management questions. |
| ☑ | Why MCS and CTA | Badge values, headings, CTA copy, button labels, and video URL. |

## Other admin modules

| Status | Admin module | Editable content |
| --- | --- | --- |
| ☑ | Industries / Clientele | Hero, four standardized metrics, industries, testimonials, portfolio sectors, and client logos. |
| ☑ | Services | Service records, service details, deliverables, categories, and page content. |
| ☑ | Careers | Career records, job descriptions, requirements, benefits, and Careers page content. |
| ☑ | Resources | Articles, downloads, categories, excerpts, sections, files/URLs, and ordering. |
| ☑ | Knowledge Centre | Page copy, article records, categories, FAQs, and ordering. |
| ☑ | Labour Codes | Labour Code records, descriptions, implementation content, and page content. |
| ☑ | Contact | Partners, phones, WhatsApp, emails, website, address, hours, service options, and map URL. |
| ☑ | Footer | Tagline, social links, contact details, newsletter, map, copyright, developer credit, and links. |
| ☑ | Applications and Enquiries | Submitted career applications and contact enquiries for admin review. |

# 4. Website Content Completion Checklist

Content status by public website area

| Status | Content area | Current status / client review item |
| --- | --- | --- |
| ☑ | Global business metrics | Standardized across the website: 1979 Established Since; 40+ Years of Experience; 300+ Clients Served; 4 Labour Codes. |
| ☑ | Global office address | Updated across Contact, Footer, Layout fallback, content seeds, and saved MongoDB content. |
| ☑ | Home content | Core sections, hero slides, capabilities, statistics, client logos, testimonials, insights, and CTA structure are populated and editable. |
| ◐ | Home final content review | Client to confirm final copy, hero imagery, CTA imagery, and any remaining text changes. |
| ☑ | About Us content structure | All major About sections are implemented in the public page and admin editor. |
| ◐ | About Us final media review | Meet the Experts images have been updated. Office and remaining replacement images are awaited from the client. |
| ☑ | Services content structure | Services listing, details, categories, and admin editing are implemented. |
| ◐ | Services final content review | Client to confirm final service descriptions, service images, and any revised deliverables. |
| ☑ | Industries / Clientele content | Industry sections and the client portfolio structure are populated and editable. |
| ◐ | Industries final approval | Client to confirm the final approved list of client names/logos and any usage/permission requirements. |
| ☑ | Labour Codes content | Four Labour Codes structure, listing, detail pages, and readiness content are implemented. |
| ◐ | Resources content | Resource architecture is ready. Reserved/new articles and downloads require client approval before public release. |
| ☑ | Careers content structure | Career listing, detail pages, and application flow are implemented. |
| ◐ | Careers final content | Client to confirm active vacancies, job copy, application instructions, and closing dates. |
| ☑ | Contact content | Contact details, address, map, working hours, enquiry form, and service options are implemented. |
| ☑ | Footer content structure | Footer fields, contact information, social links, map, newsletter, and bottom links are editable. |

# 5. Images and Media Checklist

Current media status and client-supplied asset requirements

| Status | Media area | Current status / next action |
| --- | --- | --- |
| ☑ | About Us – Meet the Experts Behind Your Success | Team images have been updated and are connected to the About Us content structure. |
| ☑ | Client logo collection | Client logo content is connected to the Clientele/Industries and Home display areas. |
| ☑ | Sector and service visuals | Existing sector, service, icon, and supporting visual assets are available in the website structure. |
| ☑ | Hero video/image fields | Admin fields and frontend support are available for hero and CTA media URLs. |
| ◐ | About Us office images | Awaiting office photographs and any preferred replacement images from the client. |
| ◐ | Home office/brand imagery | Client to provide any final office, team, consultation, or workplace imagery required for replacement. |
| ◐ | Remaining page images | Client to identify which existing placeholder/default images should be replaced and provide the matching assets. |
| ◐ | Image metadata | Client to confirm preferred image names, captions, copyright/usage approval, and alt-text requirements. |
| ☐ | Final media approval | Client sign-off required after all supplied images are placed on the relevant pages. |

## Media handover format requested from client

- Office and workplace images: high-resolution JPG/PNG, preferably landscape where used in banners or section cards.

- Team images: clearly named with the team member name and preferred display order.

- Client logos: transparent PNG/SVG where available, with permission/usage confirmation.

- For every supplied asset, include the intended page/section and a short note describing where it should appear.

- Cloud/media upload and final URL assignment can be completed after the client supplies the approved assets.

# 6. QA, Integration, and Handover Checklist

Technical verification completed in the current workspace

| Status | Verification item | Result / notes |
| --- | --- | --- |
| ☑ | Production build check | TypeScript compilation and Vite production build completed successfully. |
| ☑ | Database connectivity | MongoDB connection verified through the running application workflow. |
| ☑ | Public API availability | Home, About, Industries, Contact, Footer, and other public content endpoints responded successfully during verification. |
| ☑ | Admin-to-public content flow | Admin-managed content is stored through protected APIs and read by public pages with live refresh behavior. |
| ☑ | Metrics consistency check | Standardized four-metric set verified in Home, About, and Industries/Clientele content. |
| ☑ | Address consistency check | New office address verified in Contact and Footer content and saved database records. |
| ☑ | Preview workflow | Application workflow restarted successfully and frontend/API services are running. |
| ☑ | Browser console review | No application-level errors were observed during the final page preview. |
| ◐ | Cross-device client review | Client should review desktop/mobile appearance and provide any visual adjustments. |
| ☐ | Production deployment verification | Final live URL and production verification require go-live approval/deployment. |

# 7. Client Inputs Required for Final Completion

Items that cannot be finalized without client confirmation or assets

- Provide final office and workplace photographs for About Us, Home, Contact, or other requested sections.

- Confirm the final text content for each page, including any copy changes after client review.

- Confirm approved client names and logos, including permission/usage confirmation where required.

- Approve the standardized business metrics: 1979, 40+, 300+, and 4 Labour Codes.

- Approve the new office address and map location across all pages.

- Confirm final service descriptions, active careers, resource articles, downloads, and Labour Codes copy.

- Review all public pages on desktop and mobile and list any requested visual/content changes.

- Provide final go-live approval after content and media review.

# 8. Client Sign-Off

To be completed after final content and media review

| Area | Client approval | Date / comments |
| --- | --- | --- |
| Website frontend and navigation | ☐ Approved ☐ Changes required | ____________________________ |
| Backend and admin content management | ☐ Approved ☐ Changes required | ____________________________ |
| Website content and metrics | ☐ Approved ☐ Changes required | ____________________________ |
| Images and media placement | ☐ Approved ☐ Changes required | ____________________________ |
| Production go-live | ☐ Approved ☐ Hold | ____________________________ |

Client representative: ____________________________________

Signature: _______________________________________________

Date: ___________________________________________________

Prepared for Maru Consultancy Services. This checklist is intended as a working handover and final content-review document.